CORDOVA PUBLIC COLLEGE

COLLEGE OF COMPUTER STUDIES

CORDOVA, CEBU, PHILIPPINES

for the

BakeSmart A Real-Time Delivery Monitoring System

Presented by:

Rey Ann Balo

Jaime Peralta

JohnLloyd Racal

Academic Year: 2025-2026

Bachelor of Science in Information Technology (BSIT)

Date of Publication: April 18, 2026

BakeSmart A Real-Time Delivery Monitoring System

By

Rey Ann Balo

Jaime Peralta

JohnLloyd Racal

SUBMITTED TO FACULTY OF THE COLLEGE OF COMPUTER STUDIES

CORDOVA PUBLIC COLLEGE

IN PARTIAL FULLFILMENT OF THE REQUIREMENTS FOR THE DEGREE

BACHELOR OF SCIENCE IN INFORMATION TECHNOLOGY

BakeSmart A Real-Time Delivery Monitoring System

by

Rey Ann Balo

Jaime Peralta

JohnLloyd Racal

Had been approved

MAY 2026

Approving Committee:

| NAME | ROLE | SIGNATURE |
| --- | --- | --- |
| Mr. Nicasio P. Amoin Jr. | Adviser |  |
| Mr. Danny Obidas | Panel |  |
| Mr. Bernie Empaces | Panel |  |
| Mrs. Irene Eda | Panel |  |

ACKNOWLEDGEMENT

We would like to express our special thanks and gratitude to our adviser, Mr. Nicasio P. Amoin Jr., who gave us the golden opportunity to complete this wonderful project entitled BakeSmart: A Real-Time Delivery Monitoring System. Their guidance, encouragement, and support inspired us to conduct extensive research and helped us learn many new technologies and ideas related to our study. We are truly thankful for their valuable assistance throughout the development of this project.

Secondly, we are also grateful to our college administrator for giving us the opportunity to work on this project and for providing the necessary resources and support needed for its completion. We would also like to thank our parents and friends who helped and encouraged us in finalizing this project within the limited time frame.

Finally, we thank Almighty God for giving us the strength, wisdom, and perseverance while conducting and completing this study.

Cordova Public College

Bachelor of Science in Information Technology

BSIT PROJECT

| Approval Sheet |  |
| --- | --- |
| Title of Project: BakeSmart A Real-Time Delivery Monitoring System | Date Submitted: April 18 , 2027 |
| Name of Proponent: Rey Ann C. Balo , Jaime Peralta and John Lloyd Racal |  |
| Brief Description of the Project: BakeSmart: A Real-Time Delivery Monitoring System is a technology-based system designed to improve and simplify the delivery operations of bakery products. The system provides real-time monitoring and tracking of deliveries, allowing administrators, staff, and customers to view the status and location of orders efficiently. It also helps manage delivery schedules, customer information, and order updates through a user-friendly interface. By using modern monitoring and notification features, the system aims to enhance delivery accuracy, customer satisfaction, and overall operational efficiency. Main goal of the system is to: The main goal of the system is to develop an efficient and reliable real-time delivery monitoring platform that helps bakery businesses track and manage deliveries effectively. Specifically, the system aims to: - Provide real-time tracking and monitoring of delivery orders. - Improve communication between delivery personnel, staff, and customers. - Reduce delivery delays and errors through organized monitoring. - Enhance customer satisfaction by providing accurate delivery updates. - Streamline bakery delivery operations using a centralized digital system. |  |

Specific objectives of the system are as follows: - The specific objectives of BakeSmart: A Real-Time Delivery Monitoring System are as follows: - To develop a system that can monitor and track delivery transactions in real time. - To provide accurate and updated delivery status information for both administrators and customers. - To create a user-friendly interface that allows efficient management of orders, deliveries, and customer records. - To improve communication between delivery personnel and bakery staff through automated notifications and updates. - To minimize delivery delays, errors, and lost orders by using a centralized monitoring system. - To generate organized delivery reports and records for easier monitoring and decision-making. - To enhance customer satisfaction by ensuring timely and reliable delivery services.

APPROVED BY: __________________ Adviser __________________ __________________ ___________________ Panel Member Panel Member Panel Member

TABLE OF CONTENTS

Title Page………………………...…………………………………………………........i

Approval Page…………………………………………………………………………..iii

Acknowledgement………………………………………………………………………iv

Project Proposal Approval Sheet……………………………………………………...v

SRS……………………………………………………………………………………1

SPMP……………………………………………………………………………………...25

CORDOVA PUBLIC COLLEGE

GABI, CORDOVA, CEBU, PHILIPPINES

COLLEGE OF COMPUTER STUDIES

- Software Project Management Plan

BakeSmart A Real-Time Delivery Monitoring System

CPC- BSIT-THESIS-SPMP-1ST SEM 2025-2026

Documents for IT Project

of

Rey Ann Balo

Jaime Peralta

JohnLloyd Racal

Table of Contents

Table of Contents ….……………………………………………………………………………….......... 2

List of Tables.….….………………………………….…………….…...……………...……………........ 3

1. Overview	4

1.1 Project summary	4

1.1.1 Purpose, scope, and objectives	4

1.1.2 Assumptions and constraints	5

1.1.3 Project deliverables	5

1.1.4 Schedule and budget summary	6

1.2 Evolution of the Plan	8

2. References	9

3. Definitions	10

4. Project Organization	11

4.1 External structure	11

4.2 Internal structure	11

4.3 Roles and responsibilities	11

5.Managerial Process Plan……………………………………….………………………………13

5.1 Start-up plan	13

5.1.1 Estimation plan	13

5.2 Work plan	14

5.2.1 Work activities	14

5.2.2 Schedule allocation	16

5.2.3 Resource allocation	16

6. Technical process plans	17

6.1 Process model	17

6.1 Methods, tools, and techniques	20

7. Supporting process plans	21

7.1 Configuration management plan	21

7.2 Documentation plan	21

8. Additional plans	22

9. Annexes	23

10. Index……………………………………………………………………………………………….……24

List of Table

Table 1.1.4: Schedule

Table 1.1.5: budget summary

Table 1.2.1: Evolution Plan

Table 4.3.1: Roles and Responsibilities

Table 4.3.2: Role Allocation

Table 4.4: Activities

- Overview

- Project Summary

- Purpose, scope and objectives

The purpose of BakeSmart: A Real-Time Delivery Monitoring System is to provide an efficient and reliable platform for monitoring and managing bakery deliveries in real time. The system is designed to help bakery businesses improve delivery operations, enhance communication between staff and customers, and ensure accurate tracking of delivery transactions. It also aims to reduce delays, improve service quality, and increase customer satisfaction through the use of modern monitoring and notification technologies.

The system focuses on managing and monitoring bakery delivery operations. It allows administrators and staff to record customer orders, assign deliveries, track delivery status, and monitor deliveries in real time. Customers can receive updates regarding their orders and delivery progress. The system covers delivery management, order tracking, customer information management, and report generation. However, the system is limited only to bakery delivery monitoring and does not include advanced financial management or inventory control features.

The objectives of BakeSmart: A Real-Time Delivery Monitoring System are the following:

- To develop a real-time delivery monitoring system for bakery businesses.

- To provide accurate tracking and status updates of customer deliveries.

- To improve communication between bakery staff, delivery personnel, and customers.

- To reduce delivery delays and operational errors through efficient monitoring.

- To create a user-friendly platform for managing delivery transactions and records.

- To enhance customer satisfaction by providing reliable and timely delivery services.

- Assumptions and constraints

The project started in April 2026 and shall be finished in October 2026 during the first semester of the Bachelor of Science in Information Technology (BSIT) degree. The BakeSmart: A Real-Time Delivery Monitoring System shall be developed using suitable software and web/mobile technologies that support real-time monitoring and delivery tracking features.

The system requires a stable internet connection to ensure proper real-time updates and notifications. The software and devices used in the system must be compatible to avoid technical issues and ensure smooth operation of the delivery monitoring process.

- Project deliverables

As part of the project, BakeSmart: A Real-Time Delivery Monitoring System team will deliver the following artifacts:

• BakeSmart: A Real-Time Delivery Monitoring System that provides real-time monitoring and tracking of bakery deliveries, including delivery status updates and notifications.

• Development of a user-friendly system interface for administrators, staff, delivery personnel, and customers.

• Implementation of real-time delivery tracking and monitoring features.

• System Requirements Specification (SRS) document, including the features and scope of the project.

• Project Management Artifacts such as the Software Project Management Plan (SPMP).

• Software Test Document (STD).

• Software Design Description (SDD).

• All other related documents and artifacts that add value to the final project deliverable.

- Schedule and budget summary

| Key Milestone | Estimated Completion Date (initiation / completion) |
| --- | --- |
| Project Initiation | April 13, 2026 (initiation) |
| Project Proposal | April 18, 2026 (completion) |
| Software Requirements Specifications (SRS) | April 28, 2026 (completion) |
| Software Project Management Plan (SPMP) | May 5, 2026(completion) |
| Software Design Description (SDD) | (completion) |
| BakeSmartHardware Set-up | (completion) |
| Software Project Implementation | November 30, 2020(completion) |
| Bakesmart Testing | December 5 ,2020(completion) |
| BakeSmartProject Completion | December 18, 2020(completion) |
| Project Presentation | December 18, 2020(completion) |

[Table 1.1.4] Schedule

[Table 1.1.5] budget summary

- Evolution of plan

[Table 1.2.1] Evolution Plan

- References

- Definitions

This clause of the SPMP shall define, or provide references to, documents containing the definition of all terms and acronyms required to properly understand the SPMP.

CPC-Cordova Public College

SPMP- Software Project Management Plan

SRS- Software Requirements Specification

- Project organization

This clause of the SPMP shall identify interfaces to organizational entities external to the project; describe the project’s internal organizational structure; and define roles and responsibilities for the project.

- External structure

- Internal structure

- Roles and responsibilities

This subclause of the SPMP shall identify and state the nature of each major work activity and supporting process and identify the organizational units that are responsible for those processes and activities. A matrix of work activities and supporting processes vs. organizational units may be used to depict project roles and responsibilities.

| Role | Responsibilities |
| --- | --- |
| Adviser/Handler | -Gives advises of what good for the system. -Suggest additional & changes features of the system. -Able to guide the members for the system project if necessary. |
| Team Lead | -Software project planning and monitoring Milestone and schedule planning and monitoring Set and communicate the team meeting agendas. |
| Designer Hardware/software | -Responsible to create the circuit diagram. -Responsible for creating user interface of android App control and design the application. -Responsible for interfacing the compatibility of the hardware and software. |
| Developer/Programmer | -Responsible for coding, debugging and testing the system. -Assist with design, analysis, maintenance, documentation and testing of the system matter. -Creating a library, class and functions in logical terms. |
| Tester | -Responsible to test the system functionalities. -Responsible of testing the software and hardware of the system. -Reports the errors to the programmer. |

[Table 4.3.1]: Roles and Responsibilities

| Role | Persons’ responsible |
| --- | --- |
| Team Lead |  |
| Designer Hardware/software |  |
| Developer/Programmer |  |
| Tester |  |

[Table 4.3.2] Role Allocation

- Managerial process plans

This clause of the SPMP shall specify the project management processes for the project. This clause shall be consistent with the statement of project scope and shall include the project start-up plan, risk management plan, project work plan, project control plan, and project closeout plan.

- Start-up plan

This subclause of the SPMP shall specify the estimation plan, staffing plan, resource acquisition plan, and training plan. Depending on the size and scope of the project, these plans may be incorporated directly or by reference to other plans.

- 5.1.1.  Estimation plan

This subclause of the SPMP shall specify the cost and schedule for conducting the project as well as methods, tools, and techniques used to estimate project cost, schedule, resource requirements, and associated confidence levels. In addition, the basis of estimation shall be specified to include techniques such as analogy, rule of thumb, or local history and the sources of data. This subclause shall also specify the methods, tools, and techniques that will be used to periodically re-estimate the cost, schedule, and resources needed to complete the project. Re-estimation may be done on a monthly basis and periodically as necessary.

- Work plan

This clause of the SPMP shall specify the work activities, schedule, resources, and budget details for the software project.

- 5.2.1.  Work activities

This subclause of the SPMP shall specify the various work activities to be performed in the software project. A work breakdown structure shall be used to depict the work activities and the relationships among work activities. Work activities should be decomposed to a level that exposes all project risk factors and allows accurate estimate of resource requirements and schedule duration for each work activity. Work packages should be used to specify, for each work activity, factors such as the necessary resources, estimated duration, work products to be produced, acceptance criteria for the work products, and predecessor and successor work activities. The level of decomposition for different work activities in the work breakdown structure may be different depending on factors such as the quality of the requirements, familiarity of the work, and novelty of the technology to be used.

[Table 4.4]: Activities

- Schedule allocation

This subclause of the SPMP shall provide scheduling relationships among work activities in a manner that depicts the time-sequencing constraints and illustrates opportunities for concurrent work activities. Any constraints on scheduling of particular work activities caused by factors external to the project shall be indicated in the work activity schedule. The schedule should include frequent milestones that can be assessed for achievement using objective indicators to assess the scope and quality of work products completed at those milestones.

The project duration is scheduled within the whole duration of the First semester of the Batchelor of Science in Information Technology, with the final deliverables due in the end of December 2020. We will control our schedule with main artifacts.

- Resource allocation

This subclause of the SPMP shall provide a detailed itemization of the resources allocated to each major work activity in the project work breakdown structure. Resources shall include the numbers and required skill levels of personnel for each work activity. Resource allocation may include, as appropriate, personnel by skill level and factors such as computing resources, software tools, special testing and simulation facilities. A separate line item should be provided for each type of resource for each work activity. A summary of resource requirements for the various work activities should be collected from the work packages of the work breakdown structure and presented in tabular form.

During the whole semester, the development should use Windows 10 OS, Arduino IDE, C++ and, Kodular for android app development for the project in the whole life cycle.

- Managerial process plans

This section of the SPMP gives an overview of the technical process that will be followed in the project.  It covers the process models, tools, and methods that 3MTPANC team will use.

- Process Model

This subclause of the SPMP shall define the relationships among major project work activities and supporting processes by specifying the flow of information and work products among activities and functions, the timing of work products to be generated, reviews to be conducted, major milestones to be achieved, baselines to be established, project deliverables to be completed, and required approvals that span the duration of the project. The process model for the project shall include project initiation and project termination activities. To describe the process model, a combination of graphical and textual notations may be used. Any tailoring of an organization’s standard process model for a project shall be indicated in this subclause.

OVERVIEW OF PHASES

The Project is divided in to deferent phases and that phases are:

- System Requirements Specification

- System Project Management Plan

- System Design

- System Set-up

- Develop System

- Review

- Test

- System Requirements Specification

This phase is to analyze of what are those requirements of the system in order to automate the system. This is a simplification/identification of the requirement of the system. In this phase ensure that all the requirements are specified in order to make the system successful.

- System Project Management Plan

This this phase is to make the entire plan of the system, this is also the SPMP will plan the what are the resources need to make the system. And analyze the data gathered in requirement phase. SPMP has also one output which is very important which is the Work breakdown Structure (WBS) that serves as the basis for the project prior to compliance. And SPMP also plan who are the staffs or what are the people needed or what are the skills of the person needed for the project to be done.

- System Design

This phase is to creating a design description of the 3MTPANC including the system architecture, schematic diagram, circuit diagram, and user interface for android app control.

- System Set-up

This phase is to Set-up all the hardware and module devices. This Set-up should be all the pins of devices are connected to the serial pins of microcontroller (Arduino Mega), after the Set-up the code will upload to the Arduino.

- Arduino module devices pins Set-up

- GPS Module (Neo-6m) interfacing

- GSM Module (800L V2) interfacing

- ‘Setup’ method code for Arduino

- Step1: Physical connections

- Step2: Configuring parameters

- HC-5 Bluetooth module connection Set-up

- Relay switch module Set-up

- Sensors Set-up

- Liquid Crystal Display Set-up

- Power supply connection

- Controlling actual module devices

- Develop System

This phase is to develop the following control to implement the 3MTPANC and install the system hardware Set-up to the motorcycle.

- Android App control

- SMS Control, GSM sending and receiving

- Voice Command control

- Connection and serial communication

- 3MTPANC Motorcycle Installation

- Review

This review phase after the Set-up and implementing the 3MTPANC the developer/programmer must review all the hardware Set-up and codes that uploaded to the microcontroller (Arduino).

- Test

In this phase part is a testing for the system before launching the 3MTPANC.

The tester needs to know that the system is running without error and device malfunctions.

- . Methods, tools, and techniques

The system method used of the project development study approach and come up with a prototype of the device. The proponents used planning, analyzing, designing, assembling and testing/evaluating. This is a part of the process for building the Software & Hardware module for the System. The tools used Arduino IDE, C++ and, Kodular an online Android app development. This system also uses a C++ library GPS that called TinyGPS++ and Sim800L Arduino library.

The system is divided into two: Hardware and Software parts.

The hardware component includes micro-controller (Arduino), GSM, GPS, sensors, relay and Bluetooth module, Liquid Crystal Display. The software component is the android App/SMS, which is the medium of communication of the user to the motorcycle and also serve as the main controller of the entire system. Micro-controller serves as the main control of all the operations of the hardware components. GSM module acts as an intermediate between the motorcycle and the owner, providing a two-way communication, and connects the hardware and software modules of the system. It is also responsible for sending and receiving Short Message Service (SMS) and Multimedia Messaging Service (MMS) to and from the user. The GPS module is used to obtain the motorcycle’s location coordinates (Longitude and Latitude). sensor is used to detect movements and vibrations from the motorcycle. The hardware module will be installed inside the motorcycle. The software module of the system is the mobile application, which will be the medium of communication of the user to the motorcycle and will also serve as the master control of the whole system.

- Supporting process plans

This section of the SPMP will include the plans for the supporting processes that are part of the software project. These plans include: configuration management plan, software document, quality assurance, and process improvement plan.

- Configuration management plan

360 Motorcycle Theft Prevention with Android App/SMS Notification Control team configuration management plan is a part of a separate document and it will be maintained.

- Documentation plan

There are several documents that will be produced during the lifetime of the project. All documents are responsibility of the project team members. The lists of documents that will be created and maintained under version control include:

Statement of Work (SOW)

Software Project Management Plan (SPMP) – defines the project management plan.

Software Requirements Specification (SRS) – defines the functionality that is required by the user.

Supplementary Specification (SS) - defines the non-functionality that is required by the user.

Architecture Tradeoff Analysis Model (ATAM)

Mini-Software Risk Evaluation (SRE) – evaluate software risks.

System Integration Plan

Acceptance Confirmation Documentation

Status Report

Risk Management Statement – defines risks and each mitigation plan.

- Additional plans

When additional plans are needed, it will be planned and addressed here by plan manager during this project.

- Annexes

Annexes may be included, either directly or by reference to other documents, to provide supporting details that could detract from the SPMP if included in the body of the SPMP.

- Index

Annexes may be included, either directly or by reference to other documents, to provide supporting details that could detract from the SPMP if included in the body of the SPMP.